**Developer Handover Document — MVP Build**

**Project Name:** Nani Fintech Plus Ltd — MVP Wallet Build  
**Target Delivery Time:** 3–4 weeks  
**Main Contact:** Naimo Ibrahim

**1. Milestones & Timelines**

**Total Timeframe:** ~3–4 weeks

**Milestone 1 — Planning & Setup (3–4 days)**

* Finalize technical architecture & hosting setup
* UI/UX wireframes for mobile + web
* Domain and hosting setup
* Backend scaffolding

**Acceptance Criteria:**  
✅ Hosting & domain live  
✅ UI/UX mockups approved by client  
✅ GitHub/Code repository shared

**Milestone 2 — Wallet Core Build (7–9 days)**

* OTP login
* Non-custodial wallet setup (Web3Auth or equivalent)
* Send / receive / top-up flow (manual & API-ready)
* Transaction statuses (pending, completed, failed)
* Push notifications for transaction updates
* Multi-currency display (GBP, USD, SOS) — conversion rates displayed
* KYC / Identity Verification — with ID upload, approval/rejection system, and expiry re-checks
* Basic AML triggers (flag suspicious transactions)
* User budget tracker — categorized monthly breakdowns
* Admin dashboard with:
  + Search by user/date
  + Transaction history view
  + Export to CSV
  + Manual balance adjustment

**Acceptance Criteria:**  
✅ Test account can send & receive with status updates  
✅ Multi-currency conversion working  
✅ KYC upload + admin approval working  
✅ Admin dashboard functional

**Milestone 3 — Feature Add-ons (8–10 days)**

* Halal token logic
* eSIM / Gift card integration (API or mock)
* Zakat Calculator with ChatGPT Q&A integration
* Analytics dashboard (user sign-ups, transaction volume, feature usage)
* Placeholders for future features:
  + **Starlink Subscription**
  + **Ayuto Group Savings**
* Language switcher (English + Somali)

**Acceptance Criteria:**  
✅ Zakat calculator works with AI-powered guidance  
✅ Analytics dashboard visible in admin panel  
✅ Placeholders correctly positioned in UI

**Milestone 4 — Testing & Final Delivery (4–6 days)**

* QA testing for mobile & web
* Security testing (basic penetration test)
* UI/UX polish & responsiveness checks
* Final deployment
* Source code + documentation handover
* 2 months post-launch support

**Acceptance Criteria:**  
✅ No critical bugs  
✅ Fully responsive design  
✅ Documentation received

**2. Branding Requirements**

* Change all references in code, UI, and admin to: **Nani Fintech Plus Ltd**
* Update logo, brand colors, and favicons
* Ensure mobile app build reflects the new name

**3. Future-Proofing**

* All APIs to be modular for easy integration (e.g., Somalia mobile money)
* Database fields to allow additional transaction types
* Prepare wallet structure for multiple asset classes (crypto, fiat, gold, sukuk)